Stage 0: Setup & Scoping (Week 1)

Goal: Have a working environment and a locked-down scope before touching data.

- Set up repo structure: /data/{hindi,marathi,sanskrit}, /tokenizer, /pipeline, /eval, /paper.

- Install and sanity-test: indic-nlp-library, sentencepiece, tokenizers, wikiextractor, a range-coder library, and PyTorch + a small HF model you can load locally.

- Lock the corpus size target now, per language, with a fallback number. E.g., Hindi 100MB / Marathi 100MB / Sanskrit "best available, target 20–40MB, report actual." Writing this down now prevents scope creep later.

- Success criterion: you can load a pretrained tokenizer, run it on a Devanagari sentence, and print token IDs — proves your environment isn't broken before you invest real time.

- Scope lock: this phase covers pure-language (monolingual) Hindi, Marathi, and Sanskrit only. Code-mixed text is explicitly out of scope for now and is deferred to a later extension of the project.

Stage 1: Dataset Curation (Weeks 2–5)

Overall goal: Three cleaned, deduplicated, train/test-split corpora, each with a documented provenance and quality report.

1a — Acquisition (per language)

- Hindi: Wikipedia dump + IndicCorp v2 subsample.

- Marathi: Wikipedia dump + L3Cube-MeCorpus + CC100-Marathi + (if licensing allows) news archive.

- Sanskrit: DCS + GRETIL + Wikipedia.

- Goal: raw pooled text ≥ 2–3x your target size before cleaning (cleaning always drops 40–70% of raw web/wiki text).

1b — Cleaning

- NFC normalization, script validation, boilerplate/markup stripping, dedup (exact + near-duplicate via simple hashing, e.g., MinHash if you want to be rigorous).

- Goal / success metric: <1% non-Devanagari characters remaining after cleaning; dedup rate logged and reported (e.g., "18% of raw Marathi Wikipedia text was near-duplicate and removed").

1c — Splitting

- Document-level 90/10 or 95/5 train/test split (never sentence-level — avoids leakage).

- Goal: final corpus sizes documented in a table: raw size → post-clean size → train size → test size, per language.

Go/no-go checkpoint: If Sanskrit clean text comes in under ~5MB, decide now whether to (a) proceed with a smaller corpus and report it honestly, (b) add more sources, or (c) reduce Sanskrit's role in the paper to a smaller-scale case study rather than a full parallel track. Don't discover this in month 6.

Stage 2: Tokenizer Development (Weeks 5–9)

Overall goal: A tokenizer that measurably reduces token fragmentation on Devanagari text compared to standard baselines, with the reduction quantified before you touch compression.

2a — Baseline tokenizers

- Train per-language SentencePiece BPE/Unigram (character_coverage=0.9999), plus record how existing tokenizers (GPT-2, LLaMA, Gemma, Sarvam-1) perform on your corpus out of the box.

- Goal: a baseline table — tokens/sentence and % dependent vowels split as a separate token, replicating MorphTok's Table 7 methodology, for at least 4 tokenizers on your own data.

2b — Devanagari-aware layer

- Build the grapheme-cluster protection step (consonant+matra+virama treated as one unit pre-BPE).

- Goal: reduce average tokens/sentence by a measurable margin vs. your own baseline BPE — you're not trying to beat WWHO/SGPE's reported 27–62% reduction outright, but you should be able to show some double-digit percentage improvement on your corpus to justify the method.

2c — Sanskrit sandhi module

- Integrate an existing sandhi-splitter as a pre-processing pass; treat "with splitting" vs. "without" as a toggle, not a default.

- Goal: two tokenizer variants for Sanskrit, both evaluated — this becomes one of your ablation results, not just an engineering step.

2d — Tokenizer validation

- Fine-tune or probe a small LM with each tokenizer variant, compare perplexity.

- Goal / success criterion: your tokenizer should show lower perplexity or equal perplexity with fewer tokens (i.e., it's not "cheating" by just producing more tokens with lower per-token uncertainty). This is the checkpoint that tells you whether Stage 2 actually worked before you build the expensive Stage 3 pipeline on top of it.

Go/no-go checkpoint: If your tokenizer shows no improvement over standard baselines on any language, stop and diagnose before proceeding — don't carry a broken tokenizer into the compression pipeline, since every downstream number will be built on it.

Stage 3: Compression Pipeline (Weeks 9–13)

Overall goal: A working, verified-correct LLM-driven arithmetic coding pipeline, sanity-checked against known results before you trust it on your own data.

3a — Pipeline skeleton

- Implement the autoregressive loop: context → LLM logits → probability distribution → arithmetic coder → bits out. Study ts_zip / NNCP source before writing your own.

- Goal: pipeline runs end-to-end on a toy English sentence and the decompressed output exactly matches the input (lossless-ness is your first and non-negotiable correctness test — don't proceed until this passes).

3b — Sanity check against literature

- Run your pipeline on a small chunk of enwik8 (or any English text) with a small English LLM, and compare your BPC/ratio to published numbers (LLMZip, FineZip) as a plausibility check.

- Goal: your pipeline's English BPC should be in the same ballpark as published results (not necessarily matching a specific paper, but not wildly off either — if you get 0.1 BPC or 15 BPC, something's broken).

3c — Port to Devanagari languages

- Swap in your Indic LLM + your tokenizer variants; run per language.

- Goal: for each language, produce compressed sizes under all three conditions (your tokenizer / model's default tokenizer / classical compressors) on a held-out test slice.

Go/no-go checkpoint: Confirm losslessness on Devanagari text specifically — Unicode normalization edge cases (e.g., multiple valid byte representations of the same visual character) are the most common place this silently breaks. Test round-trip on at least a few hundred sentences per language before scaling to the full corpus.

Stage 4: Benchmarking (Weeks 13–16)

Overall goal: A complete, comparable results table across languages, tokenizers, and text types.

- Run classical compressors (gzip -9, zstd -19, bzip2 -9, and the reported hybrid combos) as your floor.

- Run your LLM pipeline under all tokenizer conditions.

- Repeat across two text types per language: pure-language and LLM-generated.

- Goal: a single master results table — rows = language × text type, columns = method, cells = BPC / ratio / entropy. This table is effectively your paper's central figure — treat completing it cleanly as the Stage 4 finish line.

- Success criterion: every cell filled, no missing conditions, results reproducible on a second run (same corpus, same seed) within a small tolerance.

Stage 5: Cross-Lingual Analysis (Weeks 16–18)

Overall goal: Turn the results table into a claim about morphology and resource availability, with the ablations to back it up.

- Ablate tokenizer contribution vs. LLM contribution (hold model fixed, vary tokenizer; hold tokenizer fixed, vary model, if resources allow).

- Plot/tabulate: BPC improvement from your tokenizer vs. an independent measure of morphological complexity (you'll need to justify how you're operationalizing "complexity" — e.g., type-token ratio, average morphemes/word from existing morphological analyzers, or just an ordinal Hindi<Marathi<Sanskrit ranking with a caveat).

- Goal: a clear, defensible statement of the relationship you found (positive correlation, no correlation, or something unexpected like Marathi outperforming the ranking) — and an honest paragraph on why, not a forced narrative.

Stage 6: Writing & Submission (Weeks 18–24)

Overall goal: A complete TALLIP-ready manuscript.

- Draft order: Methodology and Results first (you have the concrete numbers), then Introduction/Related Work, then Abstract last.

- Goal per section: Related Work section explicitly differentiates from MorphTok, WWHO/SGPE, and the Hindi hybrid-compression paper — this is your reviewers' first "have you seen X" question, so answer it preemptively.

- Internal review pass: have your guide (Mrs. Shinde) or a co-author read for gaps before submission.

- Success criterion: manuscript meets TALLIP's long-paper minimum (13 journal pages), all three languages have complete result sets, and every claim in the abstract is traceable to a table in the results section.